PROJECT QUOTATION

Cost Estimation Document

CCTV AMC & Maintenance Management System

Date: 03 March 2026

# 1. Executive Summary

We are pleased to present this formal quotation for the development of a comprehensive CCTV AMC & Maintenance Management System. This document outlines the proposed scope, module-wise pricing, payment terms, and all relevant conditions.

The system will comprise three integrated platforms:

- Web-Based Admin Panel for company operations

- Android Mobile Application for field technicians

- Client Login Portal with restricted, isolated access

# 2. Scope of Work

## 2.1 Web Admin Panel

- Client & Site Management (Add / Edit / Delete)

- Camera & NVR Details Management

- Ticket Creation, Assignment & Tracking

- AMC Start Date & Expiry Tracking with Alerts

- Dashboard: Working / Non-Working Cameras, Pending Tickets

- Export Reports (Excel + PDF)

- Role-Based Access Control (RBAC)

- Activity Logs & Audit Trail

## 2.2 Android Mobile Application

- Secure Technician Login

- View & Update Assigned Tickets

- Preventive Maintenance Checklist

- Camera Status Update (Working / Not Working)

- Photo Upload with Date/Time Stamp, GPS, Site Watermark

- Spare Parts Used Entry

- Client Digital Signature Capture

- Auto PDF Service Report Generation

- Offline Mode with Background Data Sync

## 2.3 Client Login Portal

- Secure, Isolated Client Access

- View Own Tickets, Camera List & AMC Status

- View Site Photos categorised by type

- Download Service Reports in PDF

- Strict Multi-Company Data Isolation

## 2.4 Structured Photo Upload Module

- 6 Predefined Categories: Camera, NVR, Rack, Cabling, Power Supply, Network

- Mandatory upload before Ticket Closure

- Auto Watermark: Site Name, Date/Time, GPS Coordinates

- Photo compression and client/site-wise storage

# 3. Module-Wise Cost Estimation

| # | Module / Deliverable | Timeline | Cost (INR) | Cost (USD*) |
| --- | --- | --- | --- | --- |
| 1 | Web Admin Panel (Full Module) | 8 Weeks | ₹ 4,50,000 | $ 5,400 |
| 2 | Android Mobile Application (Technician Module) | 8 Weeks | ₹ 5,50,000 | $ 6,600 |
| 3 | Client Login Portal | 4 Weeks | ₹ 2,50,000 | $ 3,000 |
| 4 | Structured Photo Upload Module | 3 Weeks | ₹ 1,50,000 | $ 1,800 |
| 5 | Auto PDF Report Generation Engine | 2 Weeks | ₹ 75,000 | $ 900 |
| 6 | Offline Sync & Background Data Management | 2 Weeks | ₹ 75,000 | $ 900 |
| 7 | Server Deployment, Configuration & Training | 1 Week | ₹ 75,000 | $ 900 |
| 8 | 3 Months Post-Launch Support & Bug Fixing | 3 Months | ₹ 1,25,000 | $ 1,500 |
| TOTAL PROJECT COST |  |  | ₹ 17,50,000 | $ 21,000 |

* USD conversion at approximate rate of ₹83.50/USD. Final billing will be in INR.

# 4. Payment Terms

| Phase | Milestone | Amount (INR) | When Due |
| --- | --- | --- | --- |
| 1st | Project Kickoff | ₹ 5,25,000 (30%) | Upon agreement signing |
| 2nd | Web Admin Panel Delivery | ₹ 3,50,000 (20%) | After Admin Panel demo approval |
| 3rd | Android App Delivery (Beta) | ₹ 3,50,000 (20%) | After Android App beta approval |
| 4th | Full System Integration & UAT | ₹ 3,50,000 (20%) | After successful UAT completion |
| 5th | Go Live & Source Code Handover | ₹ 1,75,000 (10%) | Upon live deployment & handover |

# 5. Terms & Conditions

- Quotation valid for 30 days from date of issue.

- All prices are exclusive of applicable GST (18%).

- Source code ownership will be fully transferred upon final payment.

- Hosting/server infrastructure costs are not included in this quote.

- Any additional features beyond this scope will be quoted separately.

- 3-month post-launch support covers bug fixes only, not new features.

# 6. What We Deliver

- Complete Source Code (Web + Android)

- System Documentation & API Reference

- User Manual for Admins, Technicians & Clients

- Deployment Support on your server/cloud

- 3-Month Post-Launch Technical Support