INTERNAL COST BREAKDOWN

Cost to Development Company — Confidential

CCTV AMC & Maintenance Management System

Date: 03 March 2026

# 1. Purpose

This document is strictly for internal use. It outlines the complete cost incurred by our development company to build and deliver the CCTV AMC & Maintenance Management System.

# 2. Labour Cost Breakdown

| Role | Monthly Rate (INR) | Duration | Total Cost (INR) | Responsibilities |
| --- | --- | --- | --- | --- |
| Project Manager | ₹55,000 | 7 months | ₹3,85,000 | Planning, coordination, client comms |
| Senior Backend Developer | ₹50,000 | 7 months | ₹3,50,000 | APIs, DB, security, integrations |
| Frontend Developer (Web) | ₹40,000 | 6 months | ₹2,40,000 | Admin panel, client portal (React.js) |
| Android Developer | ₹45,000 | 6 months | ₹2,70,000 | Technician app (Kotlin/Java) |
| UI/UX Designer | ₹28,000 | 2 months | ₹56,000 | Wireframes, UI design, prototypes |
| QA Engineer | ₹28,000 | 3.5 months | ₹98,000 | Test cases, regression, UAT support |
| DevOps Engineer (Part-Time) | ₹20,000 | 2 months | ₹40,000 | Server setup, CI/CD, deployment |
| TOTAL LABOUR COST |  |  | ₹14,39,000 |  |

# 3. Infrastructure & Operational Costs

| Item | Estimated Cost (INR) | Notes |
| --- | --- | --- |
| Development Servers & Testing Environment | ₹25,000 | Cloud/local setup |
| Software Licenses (IDE, Tools) | ₹15,000 | Android Studio, Postman Pro, etc. |
| Third-Party API Integration (Maps, SMS) | ₹12,000 | Initial setup cost |
| Android Test Devices | ₹10,000 | 2 devices for testing |
| SSL Certificate | ₹5,000 | Annual, wildcard |
| Git Repository & CI/CD Tool | ₹8,000 | GitHub/GitLab Pro plan |
| Documentation Tools | ₹5,000 | Notion, Confluence, etc. |
| Contingency & Miscellaneous (5%) | ₹37,000 | Buffer for unforeseen costs |
| TOTAL INFRASTRUCTURE COST | ₹1,17,000 |  |

# 4. Total Cost Summary

| Cost Component | Amount (INR) |
| --- | --- |
| Total Labour Cost | ₹14,39,000 |
| Total Infrastructure & Operational Cost | ₹1,17,000 |
| TOTAL COST TO COMPANY | ₹15,56,000 |
| GST Input Credit (18% on tools/infra — approx.) | (–₹21,060) |
| NET EFFECTIVE COST TO COMPANY | ≈ ₹15,35,000 |

Note: This is the total expenditure our company will incur to complete and deliver the project.