PRICING DOCUMENT

Detailed Cost Breakdown for Client

CCTV AMC & Maintenance Management System

Date: 03 March 2026

# 1. Introduction

This document provides a transparent, detailed breakdown of all costs associated with the CCTV AMC & Maintenance Management System project. It is structured to give the client clarity on what each component costs and what value is delivered.

# 2. Module-Wise Pricing

| # | Module | Timeline | Price (INR) | Key Features Included |
| --- | --- | --- | --- | --- |
| 1 | Web Admin Panel | 8 Weeks | ₹4,50,000 | Clients, Sites, Cameras, NVR, Tickets, AMC, Reports, RBAC |
| 2 | Android Mobile Application | 8 Weeks | ₹5,50,000 | Tickets, Checklist, Photos, Signature, PDF, Offline Sync |
| 3 | Client Login Portal | 4 Weeks | ₹2,50,000 | Secure access, own data only, photo view, report download |
| 4 | Photo Upload Module | 3 Weeks | ₹1,50,000 | 6 categories, GPS watermark, compression, cloud storage |
| 5 | PDF Auto-Report Engine | 2 Weeks | ₹75,000 | Auto-generated service reports from technician entries |
| 6 | Offline Mode & Data Sync | 2 Weeks | ₹75,000 | Local storage, background sync, conflict resolution |
| 7 | Deployment & Training | 1 Week | ₹75,000 | Server setup, live deployment, user training sessions |
| 8 | 3-Month Post-Launch Support | 3 Months | ₹1,25,000 | Bug fixes, monitoring, minor UI adjustments |
| TOTAL |  |  | ₹17,50,000 |  |

# 3. GST & Final Billing

| Item | Amount (INR) |
| --- | --- |
| Base Project Cost | ₹17,50,000 |
| GST @ 18% | ₹3,15,000 |
| TOTAL PAYABLE (Inclusive of GST) | ₹20,65,000 |

# 4. Optional Add-Ons (Post-Launch)

| Add-On Module | Price (INR) | Description |
| --- | --- | --- |
| Annual Maintenance Contract (AMC) – Software | ₹1,50,000/yr | Ongoing bug fixes, updates, priority support |
| iOS Mobile Application | ₹3,50,000 | Native iOS version of technician app |
| WhatsApp / SMS Alert Integration | ₹75,000 | Auto alerts for AMC expiry, ticket updates |
| Advanced Analytics & BI Dashboard | ₹1,25,000 | Charts, trends, performance metrics |
| Multi-Language Support | ₹50,000 | Hindi + 1 regional language support |

# 5. What's NOT Included

- Cloud hosting / server infrastructure subscription costs

- Domain name registration fees

- Third-party API subscription charges (Google Maps, SMS gateway, etc.)

- Any features beyond the agreed scope of work

- Content entry / data migration from existing systems