PROFIT & MARGIN ANALYSIS

Internal Financial Document — Confidential

CCTV AMC & Maintenance Management System

Date: 03 March 2026

# 1. Purpose

This document presents the financial analysis of the project, including revenue, costs, labour allocation, gross margin, and profitability metrics. This is strictly for internal management review.

# 2. Revenue vs. Cost Summary

| Item | INR | % of Revenue |
| --- | --- | --- |
| Total Project Revenue (Billed to Client) | ₹17,50,000 | 100% |
| Total Labour Cost | ₹14,39,000 | 82.2% |
| Infrastructure & Operational Cost | ₹1,17,000 | 6.7% |
| Total Cost to Company | ₹15,56,000 | 88.9% |
| GROSS PROFIT | ₹1,94,000 | 11.1% |

Note: GST collected (₹3,15,000) is a pass-through and is excluded from profit calculations.

# 3. Improved Margin Scenario (Target Pricing)

To achieve a healthier profit margin, we recommend billing at ₹19,50,000 base (before GST) by positioning the value of our solution vs. alternatives.

| Scenario | Revenue (INR) | Gross Profit |
| --- | --- | --- |
| Conservative (Base Quote): ₹17.5L | ₹17,50,000 | ₹1,94,000 (11.1%) |
| Target (Recommended): ₹19.5L | ₹19,50,000 | ₹3,94,000 (20.2%) |
| Stretch (Premium): ₹22L | ₹22,00,000 | ₹6,44,000 (29.3%) |

# 4. Labour Utilisation & Cost Allocation

| Role | Rate/Month | Months | Total Cost | % of Labour | Allocated To |
| --- | --- | --- | --- | --- | --- |
| Project Manager | ₹55,000 | 7 | ₹3,85,000 | 26.7% | All Phases |
| Sr. Backend Developer | ₹50,000 | 7 | ₹3,50,000 | 24.3% | API, DB, Security |
| Frontend Developer | ₹40,000 | 6 | ₹2,40,000 | 16.7% | Web Admin + Client Portal |
| Android Developer | ₹45,000 | 6 | ₹2,70,000 | 18.8% | Android App |
| UI/UX Designer | ₹28,000 | 2 | ₹56,000 | 3.9% | Design Phase |
| QA Engineer | ₹28,000 | 3.5 | ₹98,000 | 6.8% | Testing & UAT |
| DevOps Engineer | ₹20,000 | 2 | ₹40,000 | 2.8% | Deployment |
| TOTAL |  |  | ₹14,39,000 | 100% |  |

# 5. Phase-Wise Cost Allocation

| Phase | Duration | Est. Cost (INR) | % of Total Cost |
| --- | --- | --- | --- |
| Requirements & UI/UX Design | 3 Weeks | ₹1,20,000 | 7.7% |
| Backend & Database Development | 5 Weeks | ₹2,80,000 | 18.0% |
| Web Admin Panel Development | 7 Weeks | ₹3,60,000 | 23.1% |
| Android App Development | 7 Weeks | ₹3,80,000 | 24.4% |
| Client Portal Development | 4 Weeks | ₹1,80,000 | 11.6% |
| QA, Integration & Testing | 4 Weeks | ₹1,50,000 | 9.6% |
| Deployment, Training & Handover | 2 Weeks | ₹86,000 | 5.5% |
| TOTAL |  | ₹15,56,000 | 100% |

# 6. Profitability Recommendations

- Negotiate billing upwards to ₹19,50,000 to achieve 20%+ margin.

- Offer the iOS app as a premium add-on (₹3,50,000) to increase overall deal value.

- Propose an Annual Software AMC contract at ₹1,50,000/year for recurring revenue.

- Minimise scope creep strictly; document all additional requests with change orders.

- Reuse the core codebase for future similar clients to reduce future development costs.